G3 6740

Autonomous Robot Engineering Platform

MASTER BLUEPRINT V5.2

End-to-End Source of Truth for Development

מעמד המסמך V5.2 מחליף את V1–V5.1 כמסמך הפיתוח הראשי והיחיד. מסמכים קודמים נשמרים כהיסטוריית החלטות בלבד. במקרה של סתירה, V5.2 גובר; הגדרות Release מעודכנות ב-V5.2 גוברות על roadmaps/checklists קודמים.

Official 2026 baseline כל כלל/מגבלה/גאומטריה תחרותית נבדקים מול 2026 FRC Game Manual TU22 ומשאבי FIRST הרשמיים של 2026. אין להסיק חוקים מעונות קודמות.

Product baseline checked: web-portal-preview; PROJECT_HANDOFF reports signed Android 2.1.7 / versionCode 21 and current workflow changes through 2026-09-12.

Audit honesty: בוצעה בדיקה מחודשת של ה-Handoff העדכני וקבצי ליבה/high-risk בקוד הציבורי. לא ניתן לקרוא לזה line-by-line audit של כל SQL/Edge Function דרך ממשק web בלבד. לכן Phase 0 במסמך מחייב clone של ה-HEAD המדויק, inventory מלא של schema/RLS/RPC/Functions והרצת כל הבדיקות לפני migration ראשון.

# 01 | North Star

לא Chatbot ל-FRC, אלא מערכת הנדסית מחוברת שיודעת לעבור מהמשחק להחלטה, לתכנון, לבדיקה, לייצור וללמידה — עם ראיות, גרסאות, חישובים ואישורים.

Official Knowledge → Game Model → Strategy → Requirements → Architecture → Digital Twin → CAD → Verification → Manufacturing → Physical Test → Competition Evidence → Learning → Next Revision

העיקרון המודל לא 'יודע' מה שהמערכת יכולה לחשב. חוקים, מסה, גאומטריה, collisions, scoring, BOM, permissions וגרסאות מטופלים במנועים דטרמיניסטיים; LLM מפרש, משווה, מציע ומסביר.

# 02 | Current G3 Platform — Reuse Contract

| קיים היום | V5 | חיבור |
| --- | --- | --- |
| Home / Work / Responsibilities | KEEP + EXTEND | signals/engineering actions מצביעים למקור |
| Projects / Tasks / Dependencies | KEEP | prototype/design/manufacturing work |
| Mentor Review Gates | KEEP — CORE | CAD/release/manufacturing gates |
| Season Roadmap + Decision Log | KEEP + LINK | requirements/decisions |
| Robot Issues | KEEP | physical/operational defects |
| Reliability/Test/Readiness | KEEP + EXTEND | verification/calibration |
| Maintenance/Batteries | KEEP | lifecycle/reliability |
| Inventory/Purchasing | KEEP | BOM shortage → draft request |
| Finance | KEEP | accounting authority |
| Skills Academy + Team Growth | KEEP | qualification/capacity |
| Attendance | KEEP | availability signal only |
| Competition/Scouting/TBA | KEEP | performance feedback |
| Engineering Hub | KEEP + EXTEND | repos/CAD/intelligence doorway |
| FRC Assistant | KEEP UI; refactor backend | one interface to gateway |
| Permissions/RLS | KEEP + EXPAND | new capabilities |
| QA switching | KEEP | role acceptance |
| Android | KEEP | core workflows cannot depend on 3D |

# 03 | Fresh Code Audit — What I Rechecked

| Evidence from current code | Conclusion |
| --- | --- |
| package.json has React/Supabase/Capacitor; no 3D/physics deps | Digital Twin runtime is new; benchmark before choosing Three/Rapier/etc. |
| accessControl has fixed PermissionKey union + DB role_permissions | add capabilities through existing catalog; avoid role hardcoding |
| ProjectTaskReview has revision/evidence/reviewer/history/RPC gates | do NOT build second approval system |
| SeasonPlanning is milestone + one depends_on + free-text Decision Log | requirements/configuration traceability remains a real gap |
| RobotReliability has plans/runs/readiness/MTTR-like insights | do NOT duplicate test center; add engineering structure/config bindings |
| readiness.ts signals currently typed mainly critical robot + low stock | generalized signals engine is only partial |
| FrcAssistant invokes one 'frc-assistant' Edge Function | AI Gateway/provider/tool layer is not yet a platform abstraction |
| Projects already has assistant task draft + ownership + review/dependencies | AI should draft into Projects, not create AI tasks |
| main.tsx still carries substantial shell/admin/navigation logic | new 3D areas should lazy-load and avoid bloating core shell |
| current Handoff records QA switching, quantity approval, review gates, active-event fixes | V5 baseline is newer than V4 assumptions |

# 04 | Critical Gaps Before Building Intelligence

| Priority | Gap | Why |
| --- | --- | --- |
| P0 | Exact repository/schema/RLS baseline | prevent duplicate or unsafe schema |
| P0 | Season + robot configuration identity | every sim/test/CAD result must bind exact revision |
| P0 | Requirements↔Verification graph | strategy/design/test chain not formalized |
| P0 | Knowledge provenance/claim/conflict model | without it historical brain is not trustworthy |
| P0 | AI Gateway + tool auth + cost ledger | current assistant is endpoint-centric |
| P0 | Non-regression + feature flags + rollback | protect production |
| P1 | Digital Twin asset/runtime pipeline | new domain |
| P1 | Unified command bus | keyboard/gamepad/AI/replay/WPILib |
| P1 | Component/connection/electrical engineering model | CAD alone insufficient |
| P1 | Onshape exact revision binding + grammar | reliable generative CAD |
| P1 | Manufacturing model | design→machine/QC thread missing |
| P2 | Structural/tolerance/load-case solvers | material/thickness reasoning |
| P2 | Autonomous agents + Monte Carlo | strategy simulation |
| P2 | Capacity/succession intelligence | execution risk |
| P3 | Video CV / advanced optimization | only after core data is trusted |

# 05 | Phase 0 — Mandatory Repository & Production Baseline Audit

Clone exact latest web-portal-preview and record commit SHA; freeze V5.2 baseline.

Generate full file tree and dependency graph.

Inventory every Supabase table, view, storage bucket, RLS policy, trigger, function/RPC, cron/scheduled job and Edge Function.

Compare migrations in repository to live schema actually applied.

Build ERD and mark source-of-truth owner for every domain.

Map routes/components → tables/RPCs/permissions.

Map every verification script and what it does/does not prove.

Run current TypeScript/Vite build and all verification suites before V5 changes.

Capture production golden workflows and role matrix with QA switching.

Measure current bundle size, Home load, API latency and Android baseline.

Document secrets/providers and current frc-assistant Edge Function implementation.

Approve V5 extension points in an Architecture Decision Record.

# 06 | Non-Regression: Hard Rule

Additive architecture Existing source → extend / reference / subscribe. Never duplicate / bypass / replace merely to support AI.

| Existing source | Must not duplicate |
| --- | --- |
| project_tasks | AI task system |
| project review gates | AI approval system |
| robot_issues | AI issue tracker |
| robot_test_plans/runs | simulation test DB pretending to be physical evidence |
| inventory/purchases | AI stock/purchase ledger |
| Finance | AI accounting |
| Skills/Team Growth | AI skills matrix |
| role_permissions/RLS | AI-only role checks |

Initial migrations are additive: new tables, nullable columns, indexes, RPCs.

Every major capability has a feature flag and an OFF path.

With all V5 feature flags OFF, current production behavior must remain equivalent.

# 07 | Golden Existing Workflows

| Workflow | Regression path |
| --- | --- |
| Auth | login → profile → permissions → logout/resume |
| Projects | create/assign/update → dependency → mentor review → release |
| Inventory | request → quantity approval → order → receive → stock |
| Robot | issue → triage → repair → verification → resolve |
| Reliability | plan → run → fail/pass → evidence |
| Academy | assignment → quiz → grade/review |
| Attendance | check-in/out + absence/correction governance |
| Competition | event context → offline scouting → sync → analysis |
| Finance | purchase/expense/income/reimbursement |
| Android | auth/offline/push/core flows |

# 08 | Knowledge Scope — 2017–2026 Deep Corpus, All-Seasons-Compatible Schema

| Source tier | Examples | Use |
| --- | --- | --- |
| OFFICIAL | manuals, Team Updates, Q&A, field drawings/CAD, FIRST Events | authority |
| TEAM_PUBLISHED | CAD, GitHub, reveal, technical docs | robot facts |
| EXPERT_ANALYSIS | FRCDesign/WPILib/PhotonVision/technical channels | analysis |
| COMMUNITY | Chief Delphi/Reddit | ideas/claims requiring corroboration |
| INFERRED | system-derived rationale | explicitly labeled inference |

North Star: eventually every FRC season, every major architecture pattern, important failures and documented design decisions — but V1 quality beats indiscriminate scraping.

# 09 | Source Adapter Contract

discover(season) inspect(resource) fetch(resource) fingerprint(resource) normalize(raw) extract(raw) link(extracted) validate(extracted) checkpoint() respectLimits() licensePolicy() health()

Adapters are restartable, idempotent, rate-aware and license-aware.

Publicly visible does not automatically mean rehostable.

YouTube transcript acquisition must respect authorization/terms; do not assume public captions are downloadable through official API.

# 10 | Season Ingestion Pipeline

Preflight authority set

Discover

Lock official versions/checksums

Competition data

Robot candidates

Technical discovery

Fetch permitted sources

Parse/extract

Entity resolution

Embeddings/retrieval index

Deterministic analytics

Conflict/QA

Human review

Publish immutable knowledge release

Monitor/invalidate

# 11 | Knowledge / Evidence Data Model

| Entity | Purpose |
| --- | --- |
| knowledge_sources | authority/license/url/hash |
| knowledge_resources | specific document/video/repo/CAD |
| knowledge_claims | atomic fact/analysis/inference |
| claim_evidence | page/timestamp/locator |
| claim_conflicts | conflict/resolution |
| game_rules | versioned official rules |
| game_entities | pieces/zones/actions |
| game_dna | season feature vector |
| robot_profiles / robot_dna | historical robots |
| mechanism_patterns | cross-season patterns |
| failure_modes | cause/symptom/fix/prevention |
| analysis_artifacts | saved deep analyses |

# 12 | Rule Versioning & Authority

Manual fact stores manual version/effective range.

Team Updates may revise/supersede the official manual. Q&A clarifies/interprets and never supersedes the manual; if clarification requires a rule change, the authoritative change must appear in the official manual/update process.

Every legality result cites exact rule evidence.

Current season engine refuses to use previous-season legality as authority.

Official geometry and critical dimensions are source-linked and revision-pinned.

For authoritative dimensions, store the controlled source value and tolerance exactly as published. Convenience metric conversions are display values and must not silently replace the authoritative dimension.

# 13 | Game Intelligence

| Model area | Structured output |
| --- | --- |
| Scoring | actions/points/phase/multipliers |
| RP | conditions/thresholds |
| Field | zones/targets/passages/obstacles |
| Timing | phases/transitions |
| Robot constraints | size/weight/motors/power/extension/bumpers |
| Penalties | conditions/escalation |
| Vision | AprilTag IDs/poses |
| Game piece | geometry/interaction properties |

# 14 | Strategy Engine

Deterministic scoring and RP calculators.

Cycle decomposition and points/second.

Qualification vs playoff objective profiles.

Capability ROI: mandatory/differentiating/optional.

Congestion, defense, alliance complementarity.

Expected distributions and sensitivity, not fake exact forecasts.

# 15 | Historical Analogy

Similarity uses problem features/constraints, not visual resemblance.

| Feature | Examples |
| --- | --- |
| Piece | rigidity/shape/count |
| Acquisition | source/ground/tolerance |
| Scoring | height/range/precision |
| Field | distance/chokes/obstacles |
| Strategy | RP/defense/specialization |
| Endgame | timing/shared geometry |
| Autonomy | value/localization burden |

# 16 | Requirements & Verification Graph — P0

Strategy Goal → Requirement → Metric/Constraint → Architecture Decision → Implementation → Verification Method → Evidence → Verified/Failed/Waived

| Requirement field | Required |
| --- | --- |
| season + robot configuration | yes |
| statement/rationale/source | yes |
| metric + canonical units | when measurable |
| target/min/max/tolerance | when measurable |
| owner | yes |
| verification method | yes |
| status | draft/approved/implemented/verified/failed/waived |
| evidence | versioned |
| review gate | release-critical |

# 17 | Robot Configuration Management — P0

| Binding | Examples |
| --- | --- |
| robot_configuration | Rev A / Week 3 / District 1 |
| subsystem_revision | intake B / shooter C |
| cad_revision | immutable Onshape version/STEP hash |
| software_revision | Git commit/release |
| calibration_set | vision/odometry/mechanism |
| firmware_set | device versions |
| mass_snapshot | estimated/measured |
| installed_components | high-value/serialized where useful |

No 'latest' in evidence Tests, simulations, FDRs and manufacturing packages always bind exact revisions.

# 18 | Official Field Digital Twin

FIRST official CAD/drawings → hash/version → coordinate normalization → mesh conversion → visual mesh + simplified collision mesh → semantic tagging → rule/AprilTag binding → drawing validation → immutable FieldTwinVersion

Official/event-test/team-practice field variants are separate fidelity profiles.

Critical dimensions can be validated independently against drawings.

# 19 | 3D Browser Runtime

Browser GPU renders interactive field/robot.

WebGL baseline; WebGPU optional.

Local geometry/collision/kinematics/visualization; WASM where valuable.

No network request per frame.

Digital Twin route lazy-loads to protect current core app.

Weak-device degradation: lower LOD/effects/physics rate.

# 20 | 3D Asset Pipeline & Delivery

| Artifact | Purpose |
| --- | --- |
| low/medium/high LOD | performance tiers |
| collision meshes | deterministic geometry checks |
| semantic manifest | IDs/transforms/zones/rules |
| provenance manifest | source hash/converter/settings |
| browser cache | fast repeat loads |
| portable object storage | avoid DB blobs |

Exact size/triangle budgets are determined by DT0 benchmark on real G3 laptops.

Track cold/warm load bytes and 3D egress; Digital Twin can hit bandwidth limits before DB compute.

# 21 | Field as Engineering Canvas

Field element click → geometry/source/rules/strategy/fit/vision.

Robot click → mass/motors/CG/subsystems/collisions/rule state.

Overlays: collision, clearance, reach, swept volume, FOV, tags, paths, heatmaps, scoring/rule zones.

Before/After ghost geometry and A/B synchronized view.

# 22 | Parametric Robot Concept

| Subsystem | Key parameters |
| --- | --- |
| Chassis | dimensions/wheelbase/drivetrain |
| Intake | type/width/rollers/pivot/envelope |
| Storage | path/capacity/feed |
| Scoring | type/release pose/range/aim |
| Arm/Elevator | joints/travel/workspace |
| Endgame | reach/contact/deployment |
| Vision | camera pose/FOV |
| Electrical | motors/controllers/network |
| Mass | part mass/CG/inertia |
| Software | controls/sensing complexity |

# 23 | Natural Language Design Operations

SET parameter ADD/REMOVE subsystem MOVE component RESIZE envelope SWAP architecture pattern LOCK requirement OPTIMIZE within bounds BRANCH / COMPARE / REVERT

LLM emits typed operations. Geometry engine executes; it never asks an LLM for raw CAD vertices.

# 24 | Unified Robot Command Bus

Core rule Robot code is optional. Digital Twin is fully operable before any WPILib code exists.

Keyboard ─┐ Mouse/Touch ┤ Xbox/Gamepad┤ Replay ─────┤ → ROBOT COMMAND BUS → Virtual Robot → Digital Twin AI Agent ───┤ WPILib ─────┘

| Command | Examples |
| --- | --- |
| Drive | vx, vy, omega |
| Mechanism | deploy/intake/feed/score/stow |
| Preset | height/range/state |
| Assist | auto-align/path assist |
| Mode | disabled/teleop/auto/test |

# 25 | No-Controller Manual Operation

Keyboard bindings configurable.

Mouse/on-screen controls where useful.

Touch virtual joysticks.

Virtual Driver Station with enable/disable/mode/state.

Device/control profile is separate from robot concept.

# 26 | Xbox / Gamepad

Browser Gamepad adapter, including learn/remap.

Deadband, inversion, response curve, sensitivity.

Disconnect behavior is explicit and safe in simulation.

Gamepad is an adapter, never the architecture.

# 27 | Autonomous Robot Operation

| Mode | Description |
| --- | --- |
| Scripted | deterministic sequence |
| Behavior | state machine/behavior tree reacts to field |
| Strategy Agent | chooses objectives from game state |
| Full Match Agent | continuous decide/plan/act |
| Alliance Agents | cooperative roles |
| 3v3 | six autonomous agents incl. traffic/defense/endgame |

Auto Play is simulation state, not prerecorded animation.

# 28 | Record / Replay / Ghost / AI Assist

Record driver commands + robot/game state.

Replay identical inputs on Concept A/B.

Ghost overlays paths/mechanisms.

AI can temporarily control auto-align/assist then hand back.

Replay supports fair design comparisons independent of driver variability.

# 29 | WPILib Simulation Bridge

Later, actual robot code plugs into same command/state contract through WPILib desktop simulation.

Simulation result binds exact software commit.

Virtual control model remains available even if code is absent/broken.

Future SIL/HIL compares simulated sensors with real telemetry.

# 30 | Robot Engineering Graph

Geometry + Components + Materials + Connections + Loads + Mass/CG/Inertia + Power/CAN/Network/Wiring + Sensors/Vision + Software Interfaces + Manufacturing + Assembly + Serviceability + Reliability + Requirements + Evidence

# 31 | Component Digital Library

| Record | Includes |
| --- | --- |
| Identity | manufacturer/PN/supplier aliases |
| Geometry | official STEP/mesh/mounting features |
| Mass | nominal/measured override |
| Interfaces | holes/shaft/connectors/ports |
| Electrical | voltage/current/controller/bus |
| Keep-outs | tool/cable/removal |
| Inventory link | existing G3 inventory |
| Source | manufacturer/team official evidence |
| Legality | season-specific evidence where relevant |

roboRIO, PDH, radio, breaker, battery, Kraken, cameras, bearings, shafts and fasteners become engineering objects, not visual placeholders.

# 32 | Mechanical Design Grammar

| Pattern family | Examples |
| --- | --- |
| Structure | tube/plate/gusset/standoff |
| Rotating | live/dead axle/bearing/roller stack |
| Intake | pivoting/over-bumper |
| Indexer | belt/roller/singulation |
| Shooter | flywheel/hood/turret interface |
| Linear | elevator/carriage/arm |
| Endgame | hook/winch/latch |
| Electronics | tray/battery/breaker mounts |

Pattern contains parameters, interface rules, manufacturing constraints, known failure modes and required tests.

# 33 | Connections / Fasteners / Load Paths

Each joint is explicit: Part A ↔ Part B + fasteners + interfaces + load case.

Check shear/tension/bearing/tear-out/local crushing/edge distance/slip as applicable.

Map load path from contact to structure; weakest interface matters.

Check wrench/rivet-gun/tool access and assembly/removal.

# 34 | Structural Intelligence

| Tier | Method |
| --- | --- |
| S0 | geometry/design-rule screening |
| S1 | analytical beam/shaft/fastener/plate calculations |
| S2 | simplified numerical/FEA for critical parts |
| S3 | calibrated from G3 measurements |
| S4 | physical proof |

Never claim 'will not break'; report load assumptions, stress/deflection/FOS/confidence and required physical validation.

# 35 | Materials / Thickness Optimization

Material grade/condition, density, modulus/yield/ultimate when relevant.

Actual G3 stock sizes/thickness and process capability.

Optimizer compares mass, strength, deflection, manufacturability, stock and cost.

Material property source and assumptions are versioned.

# 36 | Mass / CG / Inertia

CAD-derived part mass where geometry/material are trustworthy.

Estimated buckets for unmodeled wiring/fasteners/contingency.

Measured weigh-in can override estimates.

2026 rules engine handles what counts toward ROBOT weight by official semantics.

Live subsystem budget + risk-adjusted final mass estimate.

CG across mechanism states, tipping/handling analysis.

# 37 | Electrical / Power / CAN / Network

Battery → Main Breaker → Power Distribution → roboRIO / Radio / Motors / Vision / Aux CAN / Ethernet / USB / sensors modeled as separate connectivity graphs

Placement uses geometry, inspection/access/service keep-outs.

Cable stores source/destination/gauge/length/connector/breaker and voltage-drop estimate.

CAN stores bus/ID/topology/termination/utilization assumptions.

Network stores radio/switch/camera/coprocessor links.

All legality checks cite current 2026 official evidence.

# 38 | Wiring Routing

Route suggestions avoid moving envelopes/keep-outs.

Bend radius and service loop only when data supports it.

Length contributes to mass and voltage-drop estimate.

Route remains APPROXIMATE until physical verification.

# 39 | Vision / Cameras

Camera model: resolution/FOV/lens/latency assumptions.

Pose optimization against AprilTag visibility + robot self-occlusion.

Evaluate likely routes, not only static field coverage.

Compare marginal value of camera count versus weight/wiring/network/calibration burden.

Vision output feeds Digital Twin and later PhotonVision/WPILib bridge.

# 40 | Assembly, Serviceability, Tolerance

Assembly sequence graph detects trapped shafts/fasteners.

Component removal path/tool-access checks.

Serviceability requirements for competition-critical parts.

Canonical units + tolerances.

Worst-case stack-up and fit checks.

Process capability is measured for G3 machines, not assumed.

# 41 | Onshape Integration Levels

| Level | Allowed |
| --- | --- |
| 0 | read metadata/exported geometry |
| 1 | analyze exact immutable revision |
| 2 | propose typed changes |
| 3 | create AI branch/copy |
| 4 | modify AI branch |
| 5 | prepare release candidate |
| 6 | human mentor/reviewer approves release |

Hard boundary AI never silently edits approved production CAD.

# 42 | Generative CAD Pipeline

Requirement → Design Grammar → typed parameters → sketch/feature plan → Onshape features → assembly placement → geometry checks → engineering checks → review findings → branch revision

Bounded FRC patterns first; novel mechanisms get lower confidence and stronger prototype gate.

Exact Onshape API/FeatureScript capabilities are proven in sandbox before depending on them.

# 43 | Automated CAD Review

| Finding | Examples |
| --- | --- |
| Rule | envelope/extension/current-season constraints |
| Collision | static/swept |
| Manufacturing | tool radius/process/stock mismatch |
| Structural | unsupported span/joint/load risk |
| Assembly | trapped shaft/inaccessible bolt |
| Serviceability | motor removal blocked |
| Standardization | unneeded unique spacer/fastener |
| Evidence | critical design lacks prototype/test proof |

CAD findings are pre-release engineering findings, not automatically Robot Issues.

# 44 | CAD Patch Engine

Patch is typed change set + before/after diff.

Start safe: move component, resize plate, hole pattern, clearance, standard spacer.

Complex redesign stays proposal-only until solver/grammar confidence is proven.

Writes only to branch; merge requires permissions + review gate.

# 45 | BOM / Drawings / Release Package

Part/revision/material/thickness/quantity.

Critical dimensions/tolerances/QC notes.

DXF/PDF/STEP exports where appropriate.

BOM resolves existing inventory and purchasing shortages.

Drawing generation != manufacturing release.

# 46 | Manufacturing Execution Model

Design Released → Material Ready → CAM Ready → Queued → Manufacturing → QC → Accepted → Installed/Spare

| Record | Examples |
| --- | --- |
| part/revision | exact CAD binding |
| material/stock | inventory linked |
| process | router/laser/lathe/print/manual |
| machine profile | travel/bed/spindle/tooling |
| CAM artifact | version/hash/post |
| operator | existing skill qualification |
| time | estimate/actual |
| QC | measurement checklist |
| destination | installed/spare/rejected |

# 47 | Manufacturing Grammar

2D plate profiles/pockets/holes/contours/tabs.

Tube cuts/hole patterns.

Laser nesting/kerf.

Router dogbones/tool-radius.

Standard drill/ream/press operations.

3D print jigs/brackets with printer/material profiles.

Optimize for G3's real machines and stock, not a generic factory.

# 48 | CAM / G-code Safety

Mandatory human release AI may generate a candidate manufacturing package/CAM output. A human verifies stock, fixture, tool, zero, simulation and machine condition before execution.

Do not promise full Onshape CAM automation until actual API/workflow is proven.

Machine/postprocessor versions are pinned.

No LLM has direct machine control.

# 49 | Simulation Determinism & Calibration

Store engine_version, field_asset_version, robot_revision, assumptions, units and random seed.

Same deterministic inputs reproduce same deterministic result.

Monte Carlo stores distributions/seeds.

Physical prototype data creates a new calibration version.

Badges: OFFICIAL GEOMETRY / DERIVED / APPROXIMATE / CALIBRATED / INFERRED / UNVERIFIED.

# 50 | Kinematics / Game Piece Physics / Path

Drivetrain models behind common interface.

Mechanism timing + parallel actions + swept volumes.

Physics fidelity ladder: geometric → projectile → contact approximation → G3 calibrated.

Path planner respects robot footprint/swept envelope.

Cycle time reported as distribution when uncertainty exists.

# 51 | 3v3 Match Simulation / Monte Carlo

Each robot agent has capability, cycle, reliability, strategy and defense profile.

Field congestion from semantic lanes/regions.

Compare specialist/generalist, defense sensitivity and endgame policies.

Animation explains model; assumptions/numbers remain inspectable.

# 52 | AI Gateway

G3 UI → AI Router → capability check → budget guard → typed tools → provider adapter (OpenAI / Gemini / future) → structured result → audit + usage + artifact

No feature calls a provider directly after migration.

Provider/model selection is routing policy.

Track tokens, cached input, output, cost, latency, user, feature, artifact.

# 53 | AI Tools

| Tool family | Examples |
| --- | --- |
| Evidence | getRuleEvidence, searchHistoricalRobots |
| Deterministic | calculateScoring, validateRuleState |
| Geometry | loadFieldTwin, checkGeometry |
| Simulation | simulateCycle, simulateVision, simulateMatch |
| Engineering | analyzeMassBudget, analyzeJoint, analyzeElectrical |
| CAD | inspectCADRevision, proposeCADPatch |
| G3 execution | createTaskDraft, purchaseDraft, reviewFinding |

# 54 | Autonomous Engineering Orchestrator

Intent/Kickoff → Plan → Evidence → Deterministic Tools → Candidate Architectures → Simulation → Unknowns → Prototype Plan → CAD Branch → Review → Human Gate → Manufacturing Package → Physical Test → Calibration → Competition Learning

This is a resumable workflow engine, not one giant prompt.

# 55 | AI Permissions

| Capability | Initial policy |
| --- | --- |
| view_engineering_intelligence | team as appropriate |
| search_historical | members |
| run_basic_simulation | members |
| use_ai_reasoning | restricted |
| use_deep_ai_reasoning | admin initially |
| generate_cad_branch | authorized engineering |
| apply_ai_cad_patch | authorized + gate |
| run_structural_analysis | authorized |
| generate_manufacturing_package | authorized |
| release_manufacturing | human protected |
| manage_ai_budget | admin |
| view_ai_usage | admin/mentor as configured |

# 56 | Analysis Artifacts

Deep outputs are saved versioned: Strategy Analysis, Architecture Comparison, Design Review, Prototype Plan.

Students can consume approved artifact without new paid call.

Rule/source update marks affected artifacts stale.

Artifact stores evidence, assumptions, model/provider and tool outputs.

# 57 | Signals / Command Intelligence

Current Home readiness already has partial signals; V5 generalizes without creating another task system.

| Signal | Source |
| --- | --- |
| RESPONSIBILITY_OVERDUE | tasks/responsibilities |
| TEAM_BLOCKER_OPEN | existing blockers |
| CRITICAL_ROBOT_ISSUE | robot issues |
| STOCK_BELOW_MINIMUM | inventory |
| MILESTONE_OVERDUE | season roadmap |
| MAINTENANCE_OVERDUE | maintenance |
| FAILED_REQUIRED_TEST | reliability |
| REQUIREMENT_FAILED | new requirements |
| CAD_RELEASE_BLOCKED | new engineering review |
| MANUFACTURING_BLOCKED | manufacturing |

Signal is derived; source remains authority.

Stable signal key prevents duplicates; resolution/reactivation deterministic.

Derived signal must inherit source visibility.

# 58 | Home Command Center Integration

Do not build another dashboard.

Contextual hero: competition/build/offseason.

What Needs You merges responsibilities + authorized assigned signals.

Team Risks visible only by capability.

Deep-links fix the source rather than completing a derived signal.

Prefer aggregated service/RPC over many client queries.

# 59 | Security / RLS

DB RLS is authority; hidden UI is not security.

No LLM receives service-role key, arbitrary SQL or unrestricted CAD token.

Server tool layer re-authorizes every consequential action.

Derived data cannot leak inaccessible sources.

Student personal data excluded from engineering prompts unless needed and approved.

Audit AI/CAD/manufacturing actions.

# 60 | Compatibility Contract for Every New Feature

| Field | Required question |
| --- | --- |
| Reads | what existing sources? |
| Writes | what new entities? |
| Creates | what drafts in existing workflows? |
| May update | explicit allowed source writes |
| Must never update | protected systems |
| Permissions | which capabilities/team scope? |
| RLS inheritance | which source visibility? |
| Offline | what works/fails? |
| Android | supported/degraded/web-only? |
| Rollback | how disabled safely? |

# 61 | Migration Strategy

A add schema → B adapter/dual read if needed → C backfill → D verify → E switch source → F deprecate → G remove only after evidence

No destructive migration early.

Rollback must not require resurrecting dropped data.

Schema additions include indexes and RLS from the same phase.

# 62 | Infrastructure

| Workload | Runtime |
| --- | --- |
| UI/API/auth | Vercel/current app |
| 3D render | browser GPU |
| geometry/basic physics | browser/WASM |
| AI | provider via gateway |
| metadata | Supabase |
| 3D static assets | portable object/static store + cache |
| CAD conversion/bulk ingestion | background worker |
| large Monte Carlo/CV | worker/pay-per-use later |

# 63 | Job Queue

Typed, idempotent, resumable, cancellable.

Checkpoint long jobs.

Worker crash does not lose authoritative state.

Result artifact includes logs/version/checksum/failure.

Long compute is not a Vercel request lifecycle.

# 64 | Offline / Degraded

Cache current field manifest and selected LODs.

Saved concepts/results viewable where practical.

Fresh AI/evidence clearly unavailable offline.

Competition cache is version-pinned.

Reconnect uses revision/conflict reconciliation.

# 65 | Observability & Cost

| Area | Metrics |
| --- | --- |
| DB | size/growth/slow queries |
| Storage | GB/3D footprint |
| Egress | monthly/3D/cache hit |
| 3D | cold/warm bytes/FPS/frame time/memory |
| Physics | step/drop |
| Workers | queue age/runtime/fail/retry |
| AI | tokens/cost/latency/error |
| Knowledge | coverage/stale/conflicts |
| Backups | last backup/restore drill |

Stay on Free/Hobby while measured limits/reliability allow; Digital Twin alone does not require paid GPU/server.

Upgrade from evidence, not fear.

# 66 | Testing Strategy

| Layer | Examples |
| --- | --- |
| Unit | rules/parsers/math |
| Property-based | units/transforms/invariants |
| Golden | known dimensions/collisions/trajectories |
| Integration | DB/RPC/RLS/tools |
| Replay | deterministic simulation |
| Contract | Onshape/FIRST/TBA/providers |
| UI | desktop/mobile/a11y |
| Role | QA Student/Mentor/Leader/Admin |
| Regression | existing suites/workflows |
| Physical | prototype calibration |

# 67 | Definition of Done per Phase

Functionality acceptance

Evidence/WHY

Permissions + RLS negative tests

Audit trail

Performance benchmark

Mobile/Android non-regression

Offline behavior

Rollback tested

Documentation updated

Current regression suites green

# 68 | Implementation Roadmap

| Phase | Scope | Exit |
| --- | --- | --- |
| 0 | repo/schema/RLS/API baseline | signed source-of-truth map |
| 1 | provenance/claims/season context | 2026 Gold knowledge release |
| 2 | AI Gateway/permissions/cost | safe admin deep reasoning |
| 3 | requirements/config management | traceability operational |
| 4 | 2017–2026 historical corpus | coverage QA |
| 5 | game/strategy deterministic engines | 2026 verified |
| 6 | DT0–DT2 field twin/viewer | official 2026 field reproducible |
| 7 | robot concept + command bus | keyboard/touch/gamepad drive without code |
| 8 | Auto Play + replay + paths | deterministic behavior sim |
| 9 | engineering graph | parts/materials/mass/electrical/vision |
| 10 | Onshape read/revision/design review | immutable CAD findings |
| 11 | Design Grammar + generated branches | bounded CAD automation |
| 12 | structural/joint/tolerance | validated solver library |
| 13 | BOM/drawings/manufacturing | design→stock/QC flow |
| 14 | CAM candidate pipeline | human release protected |
| 15 | WPILib bridge | real code on same interfaces |
| 16 | 3v3/Monte Carlo | reproducible strategy comparison |
| 17 | autonomous orchestrator | end-to-end with gates |
| 18 | CV/advanced optimizer | only after evidence/calibration |

# 69 | Developer / Codex Contract

Before coding Inspect current HEAD and live schema first. V5 is architectural intent, not permission to duplicate a system that appeared since publication.

Reuse existing tasks/reviews/issues/inventory/purchasing/finance/skills/attendance.

Add explicit capabilities; do not gate engineering AI with role===admin.

RLS/server validation is mandatory.

LLM cannot write arbitrary SQL/CAD/machine commands.

Heavy work is job-based.

Every simulation/result is versioned/replayable.

External adapters include rate/license/error policy.

After each phase run build + current verification scripts + new tests and report exact changed files/migrations/functions.

# 70 | Development Start Checklist

☐ Exact HEAD SHA frozen

☐ Live DB schema/RLS/RPC/Functions inventory complete

☐ ERD/source-of-truth map approved

☐ Existing build + verification suites green

☐ Golden production workflows captured

☐ Feature flags scaffolded

☐ New permission keys designed

☐ Season/robot configuration model approved

☐ Knowledge provenance schema approved

☐ AI Gateway POC approved

☐ 2026 Gold Set chosen

☐ Early DT feasibility spike is scheduled with its own prerequisites; it does not block Release 1

☐ Representative school/workshop device + network benchmark plan defined; execution belongs to DT feasibility spike

☐ Onshape sandbox POC is scoped as a parallel feasibility spike; not a prerequisite for Release 1

☐ Backup + restore drill completed

# 71 | Kickoff End-to-End Experience

Lock official manual/updates/field assets.

Build preliminary Game DNA and surface uncertain extraction.

Team reviews rules/scoring/RP with evidence.

Strategy engine proposes objectives/tradeoffs.

Historical engine surfaces analogous mechanisms/failures.

Architecture Lab creates multiple concepts.

Concepts appear on official field.

Drive with keyboard/touch/gamepad before code exists.

Auto Play runs strategy behavior.

Create requirements/prototype plans.

Prototype results update model.

Generate/refine CAD branches only after evidence.

# 72 | FDR End-to-End

Freeze configuration → lock CAD revision → mass/CG → rules → geometry → structural/joints → electrical/wiring/vision → manufacturing → assembly/serviceability → requirement evidence → findings → EXISTING Mentor Review Gate → Approved / Changes Requested

Missing data becomes a finding; never silently assumed.

# 73 | Manufacturing End-to-End

Approved CAD creates candidate parts/BOM.

Resolve stock and shortages.

Create manufacturing route/machine compatibility.

Generate drawing/DXF/CAM candidate + QC.

Create purchase drafts in existing workflow.

Human release gate.

Check operator qualification from existing skills.

Human-controlled machine execution.

QC result recorded.

Installed part updates robot configuration.

# 74 | Competition Learning Loop

Scouting + TBA + Telemetry + Issues + Driver Feedback → performance loss → requirement/mechanism/config link → hypothesis → simulation/prototype → decision → revision → next event → outcome comparison

# 75 | Limits — Never Overclaim

| Topic | Allowed statement |
| --- | --- |
| Structure | modeled under stated load cases; physical proof required |
| CAD | passes defined checks; not universal proof |
| Optimal robot | best among modeled candidates/objectives |
| Match result | distribution under assumptions |
| Vision | modeled coverage; real calibration required |
| Manufacturing | candidate package; human/machine release required |
| Novel mechanism | concept requiring prototype |

# 76 | Top Project Risks

| Risk | Mitigation |
| --- | --- |
| Scope explosion | phase exits + explicit non-goals |
| Bad corpus | authority/provenance/review |
| Hallucination | typed tools + deterministic engines |
| Production regression | flags/additive schema/golden workflows |
| CAD errors | branch-only + gate + grammar |
| False sim confidence | fidelity/calibration |
| Cost creep | budget guard + saved artifacts |
| 3D performance | LOD/cache/lazy/fallback |
| RLS leakage | derived-data negative tests |
| Vendor changes | adapter contracts |

# 77 | Acceptance: V5.2 Is Ready to Start Development When

Latest production baseline is frozen and auditable.

No V5 entity duplicates a current source-of-truth.

Every new domain has permissions/RLS/rollback.

Knowledge and simulation have provenance/version contracts.

DT0 runs on representative team hardware.

Onshape write automation is sandbox/branch only.

Manufacturing cannot bypass human release.

All current workflows pass with V5 flags OFF.

# 78 | References Re-checked for V5

FIRST 2026 FRC Game Manual — TU22.

FIRST 2026 Playing Field resources — drawings, Onshape, STEP, AprilTags.

FIRST Events API / Data Services.

The Blue Alliance API v3 and archives.

WPILib 2026 robot simulation documentation.

PhotonVision documentation.

Onshape Developer API / FeatureScript / Drawings documentation.

GitHub REST API documentation.

Supabase documentation/pricing/RLS.

Vercel runtime documentation.

G3 PROJECT_HANDOFF.md and current web-portal-preview source files.

# 79 | Final Architecture

G3 AUTONOMOUS ENGINEERING PLATFORM OFFICIAL FRC + HISTORY + G3 DATA ↓ KNOWLEDGE / EVIDENCE ↓ RULES + REQUIREMENTS + CONFIGURATION ↓ STRATEGY / HISTORICAL / DESIGN INTELLIGENCE ↓ ROBOT CONCEPT GRAPH ↓ ┌───────────┼───────────┐ ↓ ↓ ↓ DIGITAL ONSHAPE ENGINEERING TWIN CAD MODEL ↓ ↓ ↓ SIMULATION ← VERIFICATION → STRUCTURAL / ELECTRICAL / VISION ↓ ↓ PROTOTYPE / PHYSICAL TEST ←──┘ ↓ MANUFACTURING PACKAGE ↓ HUMAN RELEASE GATE ↓ BUILD / QC / INSTALL ↓ COMPETITION EVIDENCE ↓ LEARNING / NEXT REVISION ↺

Final rule המטרה היא לא להחליף מהנדסים. המטרה היא לחבר ידע, החלטות, חישובים, CAD, סימולציה, ייצור ובדיקות למערכת אחת שיודעת להסביר, לבצע אוטומציה, לבדוק וללמוד — בלי לעקוף ראיות ואישור אנושי היכן שהוא נדרש.

# 80 | V5.2 Revision Charter

Why V5.1 V5 established the platform architecture. V5.1 adds the missing production semantics: bounded releases, exact running-system baseline, physical-vs-designed configuration, change impact, evidence identity, approval taxonomy, structured testing, interface contracts, resource reservations, operational ownership and safe autonomous behavior.

V5.2 supersedes V1–V5.1 as the single development source of truth. Earlier blueprints remain history only; revised release definitions and V5.2 correction clauses override any conflicting earlier roadmap, checklist or acceptance wording.

The 32-item decision register in Section 102 is normative: every item has an owner role, release target and acceptance condition. Baseline 0 must replace owner roles with named accountable people for decisions due before each release.

Development begins with Baseline 0 + Release 1, not with the entire long-term programme. Later-release details may remain scheduled decisions, but Release 1 approval, evidence, offline/sync and recovery rules must be fully specified before implementation.

# 81 | Authoritative Rule & Dimension Hierarchy — Correction

| Priority | Authority | Semantics |
| --- | --- | --- |
| 1 | Current official English Game Manual | primary rules authority |
| 2 | Official controlled drawings / field documentation | authoritative geometry/tolerances for controlled elements |
| 3 | Team Updates / revised official documents | may revise/supersede the manual or controlled documentation |
| 4 | Official Q&A | clarification/interpretation only; never supersedes the manual |
| 5 | Event officials | event enforcement/inspection within FIRST authority |
| 6 | Everything else | non-authoritative evidence/analysis |

Rules engine stores effective version, source locator and supersession chain.

Q&A answers may influence interpretation metadata but cannot directly mutate rule text or legality state.

Authoritative dimensions are stored in the source's controlling unit/value/tolerance. Rounded conversions are display metadata, not interchangeable engineering truth.

# 82 | Release Model — Bounded Products, Not One 19-Phase Programme

| Release | Product outcome | Explicit exclusions | Success criteria |
| --- | --- | --- | --- |
| Baseline 0 | freeze and understand the actual running system | no new engineering workflow | running web commit + live DB/RLS/RPC + Edge Functions + storage policies + Android build captured together |
| Release 1 — Engineering Control Loop | Requirement → Interface/Task → exact Design/Evidence Revision → Review → Physical Test → Readiness → Change Impact | no generative CAD, no full historical corpus, no autonomous match AI | 100% of release-critical requirements have current passing evidence OR an explicitly authorized, applicable, unexpired waiver; waived items are shown separately and never counted as passed. Immutable evidence identity and explicit approval taxonomy required; duplicate workflow count = 0. |
| Release 2 — Knowledge Intelligence | official 2026 Gold Set + historical pilot + evidence search | full 2017–2026 depth not required | authority/conflict QA passes; system can return 'insufficient evidence' |
| Release 3 — Field & Concept Twin | official field + parametric concept + keyboard/touch/gamepad + Auto Play | no full engineering solver | representative laptop/network passes 3D-specific benchmark; downloadable-asset limits/cache policy proven; no robot code required |
| Release 4 — Engineering Twin | components/materials/mass/electrical/vision/joints | no autonomous manufacturing release | engineering graph covers agreed FDR completeness set |
| Release 5 — CAD Intelligence | Onshape exact-revision read/review + bounded branch generation | no silent production CAD writes | conflict-safe branch workflow + human review gate |
| Release 6 — Manufacturing Intelligence | BOM/reservation/drawings/QC/CAM candidate | no machine auto-start | resource reservations prevent double allocation; human machine-release enforced |
| Release 7 — Autonomous Orchestrator | cross-domain planning and iterative engineering workflow | no bypass of human release gates | all tool calls permissioned, budgeted, replayable and recoverable |

## Parallel feasibility spikes

Knowledge spike: 2026 Manual + Team Updates + Q&A authority model + field references.

Digital Twin spike: official 2026 field + primitive robot + keyboard + collision on representative school hardware/network.

Onshape spike: read exact revision → controlled branch edit → detect concurrent modification → recover safely.

Spikes inform later releases; they do not become prerequisites for Release 1.

# 83 | Complete Production Baseline Identity

ProductionBaseline web_commit_sha web_deployment_id db_schema_fingerprint migration_set rls_policy_fingerprint rpc/function versions deployed Edge Function versions/hashes storage bucket + policy snapshot cron/scheduled jobs secrets/provider configuration IDs (not secret values) Android versionName/versionCode/build hash generated_at approved_by

Branch name or repository commit alone is insufficient.

If deployed functions are not present in the repository, capture and reconcile them before relying on the repo as source of truth.

Every release records the baseline it was tested against.

# 84 | Safe Test Environments & Side-Effect Classification

| Environment | Purpose | Data/side effects |
| --- | --- | --- |
| Local | developer unit/integration work | synthetic/local only |
| Staging/Test | role, RLS, workflows, integrations | separate DB/project; synthetic accounts; sandbox/blocked external effects |
| Production QA switching | authorization acceptance only | real permissions against real data; never treated as isolation |

| Test class | Policy |
| --- | --- |
| READ_ONLY | may run safely against approved production read replicas/scopes |
| SAFE_WRITE_TEST_DB | writes only staging/test |
| EXTERNAL_SIDE_EFFECT | notifications, CAD writes, webhooks; must be sandboxed/blocked |
| PAID_SERVICE | AI/worker calls; explicit budget/test cap |
| DESTRUCTIVE | never against production without explicit controlled procedure |

Verification scripts are classified before 'run all tests' becomes an automated gate.

# 85 | Rollback Semantics After Real Use

| Artifact/activity | Feature OFF behavior |
| --- | --- |
| Existing evidence/reviews | remain readable and historically valid for their original revisions |
| Queued autonomous jobs | stop accepting new work; queued/running behavior follows explicit cancel/drain policy |
| CAD branches already created | remain visible/read-only or editable according to CAD permissions; never silently deleted |
| Purchase drafts | remain source-system records and require normal cancel/close action |
| Manufacturing releases | cannot be undone by flag; corrective/revocation action required |
| Older Android APKs | server APIs retain compatibility window or return explicit unsupported-version state |

Every feature contract defines disable semantics: allow_read_existing, allow_new, allow_edit, drain_jobs, cancel_jobs, external_side_effect policy.

# 86 | Design Configuration vs Physical Robot Identity

| Layer | Meaning |
| --- | --- |
| Designed Configuration | what engineering models specify |
| Approved Configuration | design revision covered by required approvals |
| As-Built Configuration | what was actually manufactured/assembled |
| As-Installed Configuration | what is physically installed on a specific robot/test rig now |

| Physical asset types | Examples |
| --- | --- |
| Competition robot | primary event robot |
| Practice robot | separate physical configuration |
| Prototype/test rig | mechanism or subsystem experiment |
| Spare assembly | built but not installed |
| Field/practice fixture | calibration/test hardware |

A motor replacement between matches updates As-Installed state; it does not rewrite design history.

Tests bind both design/configuration revisions and the physical asset where applicable.

# 87 | Engineering Change & Validity Engine

Change occurs → classify change dimensions → traverse dependency/lineage graph → evaluate impact rules → mark downstream artifacts: VALID ¦ REVIEW_REQUIRED ¦ STALE ¦ INVALID → pause affected release/manufacturing jobs when policy requires → notify owners/reviewers → preserve historical approval and its original coverage

| Change dimension | Examples |
| --- | --- |
| GEOMETRY | size, position, interface, clearance |
| MASS/MATERIAL | density, thickness, grade |
| INTERFACE | mount pattern, connector, data contract |
| ELECTRICAL | load, breaker/channel, network |
| SOFTWARE/CONTROL | API, behavior, firmware, calibration |
| VISION | camera pose/model/calibration |
| RULE | manual/update interpretation |
| MANUFACTURING | process/tool/material substitution |

Historical approval is never deleted. It becomes 'does not cover current revision' where applicable.

Invalidation is selective: a cosmetic CAD note should not stale unrelated drivetrain tests.

# 88 | Approval Taxonomy & Transition Matrix

| Decision state | Typical approver(s) | Mandatory evidence |
| --- | --- | --- |
| Concept Approved | subsystem lead/mentor | requirement set + alternatives/rationale |
| Prototype Validated | designated technical reviewer | structured physical prototype evidence |
| Design Review Passed | required discipline reviewers | exact CAD/software/electrical revision + findings disposition |
| Released for Manufacturing | authorized release role | design approval + manufacturability + BOM/process state |
| QC Accepted | qualified QC/operator | measurements/results against criteria |
| Cleared for Installation | subsystem owner/authorized mentor | revision match + QC + interface compatibility |
| Installed | authorized installer/owner | physical asset + serial/revision record |
| Verified on Robot | mentor/test owner | system-level physical verification |
| Competition Ready | defined readiness authority | required current evidence across configuration |

Task completion does not imply any engineering approval.

Existing mentor review engine is extended, not replaced, to support multiple evidence items/reviewers and explicit decision type.

Review policies define sequential/parallel reviewers, required disciplines, delegation, changes-requested handling and emergency override audit.

| From | To | Capability | Required evidence | Rejection / reopen | Task interaction | Override |
| --- | --- | --- | --- | --- | --- | --- |
| Draft | Submitted for Review | submit_engineering_review | exact design/software/config revision + evidence package + linked requirements | withdraw returns to Draft; history preserved | ordinary task status is unchanged; release-critical tasks with a gate do not release gated dependencies while review is pending | none |
| Submitted | Changes Requested | decide_engineering_review | reviewer reasons/findings against exact evidence | new submission creates a new review revision; prior decision remains historical | gated downstream dependencies remain blocked; source task follows the existing rework/in-progress path | emergency override cannot convert failed evidence into pass |
| Submitted | Approved / Stage Passed | decide_engineering_review | all mandatory evidence current; required reviewer disciplines satisfied; no blocking finding | later upstream change may mark DOES_NOT_COVER_CURRENT_REVISION without deleting history | downstream dependencies release only when the required current engineering decision is valid; task completion alone is insufficient | override is a separate scoped decision |
| Approved | Reopened / Review Required | reopen_engineering_review or validity engine | upstream change, expired waiver, new blocking finding or authorized reopen | historical approval retained; current validity becomes review-required/stale | release/manufacturing/install actions pause where policy requires a current decision | reason, scope, authorizer and expiry/review date required |
| Any stage | Emergency Override | authorize_engineering_override | reason, scope, risk, affected configuration, expiry/review date, named authorizer | does not mark evidence as passing; shown separately in readiness/audit | permits only the explicitly scoped transition and never silently completes unrelated tasks | two-person approval may be configured for manufacturing/installation-critical overrides |

Approval stages are distinct decisions: Concept Approved → Prototype Validated → Design Review Passed → Released for Manufacturing → QC Accepted → Cleared for Installation → Installed → Verified on Robot / Competition Ready. No stage implies the next.

# 89 | Immutable Evidence Packages

| Field | Required |
| --- | --- |
| evidence_package_id | stable internal identity |
| artifact type/source system | CAD, Git, test, drawing, photo, log, document |
| exact revision/version/commit | yes where source supports it |
| checksum/hash | where available/permitted |
| access validation | reviewer can access at review time |
| configuration context | robot/subsystem/software/calibration/ruleset |
| captured_at / created_at / author | audit |
| attachments/locators | one or many |
| missing-file policy | approval visibly degraded/stale if artifact disappears |

A URL is a locator, not the identity of evidence.

Updating a file later cannot silently change what an earlier approval covered.

# 90 | Requirements Model — Completion

| Capability | V5.2 rule |
| --- | --- |
| Hierarchy | parent/child requirements supported |
| Allocation | system/subsystem/interface ownership |
| Conflict | explicit conflicting-requirement relation and resolution |
| Acceptance | metric, threshold, tolerance, conditions, verification method |
| History | every material change versioned |
| Waiver | authorized person, reason, configuration scope, expiry/review date |
| Status | waived is not 'passed' |
| Coverage | release readiness reports missing/stale/unverified requirements separately |

# 91 | Structured Physical Test Evidence

| Measurement data | Examples |
| --- | --- |
| measured value + unit | speed, deflection, current, error |
| instrument | scale, meter, camera, gauge |
| instrument calibration/reference | where relevant |
| test conditions | battery voltage, temperature, setup, geometry, firmware |
| sample count | N and repetitions |
| distribution/statistics | mean/median/P90/std when appropriate |
| attachments | video/photo/log/raw data |
| physical asset/configuration | exact As-Installed context |

Simulation and physical evidence remain different evidence classes.

A calibration policy defines minimum repeatability/sample/error thresholds before physical data may calibrate a simulation model.

# 92 | Cross-Discipline Interface Agreements

| Interface contract field | Examples |
| --- | --- |
| provider / consumer | mechanical → electrical; vision → software |
| geometry | mounting pattern, envelope, coordinate frame |
| electrical | power/current/connector/bus |
| software/data | message/API/schema/version/update rate |
| timing/performance | latency, rate, precision |
| mechanical load | allowable force/moment |
| revision | immutable history + current approved version |

Interface change identifies affected consumers and triggers validity review.

Task dependencies remain schedule semantics; interface contracts are engineering promises.

# 93 | BOM, Reservations, Consumption, Scrap & Rework

| Inventory quantity state | Meaning |
| --- | --- |
| on_hand | physically present |
| reserved | held for approved/planned job |
| available | on_hand - active reservations |
| allocated | assigned to production batch/job |
| consumed | used |
| scrapped | unrecoverable waste/reject |
| returned | released back to stock |

Support units, pack sizes and conversion rules.

Substitutions require an approved equivalence rule/decision when engineering properties matter.

Partial production quantity, yield, scrap and rework are first-class.

Shortage calculation is idempotent; repeated evaluation does not create duplicate purchase drafts.

# 94 | Additional Engineering Disciplines

## Pneumatics

components, working/storage pressure, regulators, valves, cylinders, flow/consumption, stored-energy assumptions and inspection evidence.

Season legality is tied to current official rules, not historical defaults.

## Software Configuration Management

Git commit/release, WPILib/vendor-library versions, firmware, configs, deployment target/history and rollback release.

Automated tests and simulation/HIL results bind to exact software revision.

Software interfaces participate in Interface Contracts and change-impact propagation.

## Capacity & Succession

Read existing Skills/Team Growth/attendance rather than creating a duplicate people-skill database.

Model critical-role coverage, single points of failure, mentor-only dependencies and training lead time.

Add a bounded implementation milestone before autonomous manufacturing/operations depend on scarce skills.

# 95 | Knowledge Integration, Acceptance & Bias Controls

Existing frc_knowledge_articles and saved assistant answers are synthesis artifacts, not authoritative facts.

ARTICLE ≠ FACT; ASSISTANT ANSWER ≠ FACT; SOURCE ≠ CLAIM; CLAIM ≠ VERIFIED CLAIM.

Deduplicate by source identity/hash and canonical entity; repeated ingestion cannot create multiple truths.

| Knowledge quality dimension | Separate field |
| --- | --- |
| authority | official/team/expert/community/inferred |
| freshness | age/effective version/staleness |
| verification status | unreviewed/reviewed/verified/conflicted |
| uncertainty | model/extraction/measurement uncertainty |

Gold-release acceptance defines required coverage, reviewer role, unresolved-conflict threshold and conditions for 'insufficient evidence'.

Historical analysis explicitly guards against survivorship/publication bias and correlation→causation errors.

Competing explanations are preserved; team strength, partners, opponents, drivers, reliability and implementation quality are confounders.

# 96 | AI Spending & Autonomous-Job Governance

| Control | Required behavior |
| --- | --- |
| estimate | cost/range shown before expensive job |
| reservation | reserve max budget before execution to prevent concurrent overspend |
| limits | per request/job/user/feature/day/month |
| retries | bounded count + exponential/backoff policy |
| autonomous steps | hard maximum tool steps/time |
| cancellation | cooperative cancellation + checkpoint semantics |
| cap increase | explicit authorized action |
| cost scope | LLM + embeddings + storage + egress + workers + video/CAD conversion |

Unused budget reservation is released on completion/cancel/failure.

# 97 | AI Security, Prompt Injection & Execution-Time Authorization

Web pages, PDFs, repository comments, CAD metadata, issue text and transcripts are untrusted content.

Untrusted content may inform reasoning but cannot grant permission, change tool destination, reveal credentials or redefine system policy.

File processing for untrusted artifacts is sandboxed where required.

Credentials are isolated by service and scope; model never sees raw secrets.

Queued jobs re-check current permission at execution time, not only at submission.

Derived caches, embeddings and search indexes inherit source access controls.

# 98 | Collaboration, Onshape Identity & External-Write Conflicts

Every external write records starting revision and uses optimistic concurrency.

If CAD changed since analysis, present conflict; never silently patch new geometry.

Timeout/retry uses idempotency key; cannot create duplicate branch/task/purchase draft.

Permission revocation while queued/running blocks the next consequential operation after re-check.

| Onshape identity layer | Policy |
| --- | --- |
| Document/Element | stable external container identity |
| Version/Microversion | exact frozen state |
| Configuration | explicit parameters/state |
| Feature | model-history identity where appropriate |
| Topology references | treated as state-dependent, not eternal identity |
| G3 semantic identity | preferred persistent business identity mapped to current CAD topology |
| Linked docs | exact linked versions recorded |
| Auth scope | least privilege; write only to allowed sandbox/branch targets |

Partially completed operations have recovery journal/checkpoint and compensating action.

# 99 | Simulation Contract, A/B Semantics & Confidence

| Contract | Required |
| --- | --- |
| units | canonical SI internally; source/display unit preserved |
| frames | FIRST field, alliance-relative, robot, subsystem, camera registry |
| handedness/origins | explicit and versioned |
| time | fixed step + command ordering + timestamp semantics |
| randomness | seed stored |
| runtime | engine/build/version stored |
| initialization | deterministic ordering where reproducibility claimed |
| agent | policy/model version + decision trace stored |

## Comparison modes

Same-Input A/B: identical command stream; useful for response/geometry/stability, not automatically a fair strategic comparison.

Same-Objective A/B: same task/strategy objective with design-appropriate control/policy.

Same-Driver A/B: human drives each candidate; captures usability.

## Confidence earned by validation

Each calibrated model declares validated operating range, dataset size, measured error metrics and out-of-range behavior.

Rule/geometry checks remain factual/deterministic; human-interpretation judgments are labeled.

Simulation/HIL command routing is isolated from physical robot actuation by default; explicit hardware mode and safety interlock required.

Initial reproducibility guarantee: PINNED-RUNTIME REPLAY only. With the same pinned simulator build, engine/model/asset versions, initial state, ordered inputs and random seed, replay must match the approved canonical checkpoint comparison. Cross-device/browser determinism is not claimed until separately demonstrated.

Before Release 3 implementation, the Simulation Owner must publish Simulation Tolerance Profile v1 defining exact-vs-numeric fields, per-field tolerances, checkpoint cadence and failure display. Any mismatch outside the profile is REPRODUCIBILITY_FAILURE with the divergent tick/state. Changing tolerances creates a new profile version.

# 100 | User Journeys, Notifications, Offline, Ownership & Recovery

## Role journeys

For Student/Mentor/Team Lead/Admin: define entry point, primary action, current status, next action and return path.

Hebrew/RTL, mobile, visible save/sync state, accessible keyboard controls and useful non-3D alternative are acceptance requirements.

Admins manage thresholds, reviewer policies, templates, categories and feature settings without code where appropriate.

## Unified notification lifecycle

CREATED → DELIVERED → SEEN → ACKNOWLEDGED → RESOLVED ↘ SNOOZED RESOLVED → REOPENED

Seen ≠ acknowledged ≠ resolved.

Source system owns completion. Future reviewer assignment alone does not create an actionable approval request.

## School/offline acceptance

Test main app, Supabase, object/3D storage, Onshape, workers, AI gateway and required external assets on representative school/workshop networks.

Visible states: ONLINE, DEGRADED, OFFLINE, SYNC_PENDING, CONFLICT.

An approval waiting to sync never appears as server-approved.

Release 1 core acceptance: requirements, evidence metadata, review state and readiness must behave safely on representative school/workshop/mobile networks. Offline approval decisions may be drafted/queued only; they remain SYNC_PENDING and cannot unlock dependencies or manufacturing until server-confirmed.

Before downloadable assets are introduced, define per-device cache quota, pinned-current-workspace policy, LRU/age eviction for non-pinned assets, storage-pressure behavior and visible cache/sync state. Release 3 adds 3D/CAD/worker/asset-specific network tests.

## Operational ownership & recovery

| Domain | Owner role required |
| --- | --- |
| official knowledge | Knowledge steward |
| historical corpus | Knowledge/data steward |
| failed jobs | Platform operator |
| backup/restore | Platform owner |
| machine profiles | Manufacturing owner |
| material/process capability | Manufacturing/engineering owner |
| simulation calibration | Engineering/test owner |
| AI budget | Admin/budget owner |
| RLS/security | Platform/security owner |

Recovery scope includes DB, object storage, analysis artifacts, machine/calibration profiles, worker configuration and external-reference manifests — not DB alone.

Baseline 0 must assign named accountable people (not only role labels) for Platform/Recovery, Knowledge/Rules, Engineering Process, Systems/Configuration, Test/Reliability, Security/AI, CAD, Manufacturing/Inventory and Product/UX. Every scheduled decision gets a named owner before its due release.

Baseline 0 exit gate before Release 1: approve and test explicit RPO (maximum acceptable data loss) and RTO (maximum acceptable recovery time) for Postgres, object/evidence storage and critical configuration. These values must not remain TBD when Release 1 begins.

Policy deadlines: retention/export/privacy + RPO/RTO before Release 1; Gold knowledge coverage/conflict thresholds before Release 2; simulation comparison tolerances before Release 3; calibration acceptance thresholds before Release 4; machine/CAM release policy before Release 6.

Release gates become automated where safe; current build-only CI is insufficient for V5.2.

# 101 | Decision Provenance & Artifact Lineage — Additional Gaps

## Decision Provenance

Engineering Decision records requirements considered, alternatives, evidence available at the time, trade-off weights, simulations, known unknowns and approvers.

If a rationale dependency changes, the decision can be flagged for reconsideration without erasing history.

## Artifact Lineage Graph

Artifact / Decision depends_on → Ruleset depends_on → Requirement revision depends_on → CAD revision depends_on → Software revision depends_on → Simulation engine/model depends_on → Evidence dataset depends_on → Capability profile Upstream change → selective validity evaluation → downstream status

This lineage graph is the substrate for Change & Validity propagation across AI, simulation, CAD, tests and manufacturing.

# 102 | V5.2 Decision Register — 32 Findings Tracked

| # | Decision / requirement | Owner role | Target | Acceptance |
| --- | --- | --- | --- | --- |
| 01 | Rule authority hierarchy | Knowledge/Rules Owner | Release 1 | Q&A cannot supersede; dimension source value/tolerance preserved |
| 02 | Bounded named releases | Product/Platform Owner | Baseline 0 | release scope, exclusions, KPIs approved |
| 03 | Phase order/prerequisites | Platform Owner | Baseline 0 | Release 1 not blocked by historical corpus/DT/Onshape |
| 04 | Complete production baseline | Platform Owner | Baseline 0 | web+DB+functions+storage+Android fingerprint signed |
| 05 | Safe testing separation | QA/Platform Owner | Baseline 0 | staging + test classification + blocked side effects |
| 06 | Rollback after use | Platform Owner | Release 1 | disable semantics and corrective actions defined |
| 07 | Design vs physical robot | Systems Engineering Owner | Release 1 | designed/approved/as-built/as-installed modeled |
| 08 | Change impact propagation | Systems Engineering Owner | Release 1 | selective stale/invalid/review-required propagation passes tests |
| 09 | Review engine extension | Engineering Process Owner | Release 1 | multi-artifact/multi-reviewer policies supported |
| 10 | Approval taxonomy | Engineering Process Owner | Release 1 | full Release 1 transition matrix: allowed transitions, capabilities, evidence, rejection/reopen, task interaction and override semantics |
| 11 | Evidence packages | Evidence Owner | Release 1 | approval binds immutable identifiable evidence |
| 12 | Requirements completion | Systems Engineering Owner | Release 1 | hierarchy/allocation/conflict/waiver/history |
| 13 | Structured physical tests | Test/Reliability Owner | Release 1 | measured units/conditions/instruments/sample/attachments |
| 14 | Interface agreements | Systems Engineering Owner | Release 1 | versioned provider-consumer contracts + impact |
| 15 | Reservations/manufacturing stock | Inventory/Manufacturing Owner | Release 6 | double allocation impossible; scrap/rework modeled |
| 16 | Pneumatics/software/capacity | Discipline Owners | Release 1-6 | explicit domain models/milestones defined |
| 17 | Existing knowledge integration | Knowledge Owner | Release 2 | articles/answers are synthesis, deduped claims/sources |
| 18 | Knowledge acceptance/ownership | Knowledge Owner | Release 2 | Gold criteria, reviewer, conflict, insufficient-evidence rules |
| 19 | Historical bias controls | Strategy/Data Owner | Release 2 | correlation/selection caveats and confounders explicit |
| 20 | Enforceable AI budgets | AI Platform Owner | Release 2 | transactional reservations and multi-cost accounting |
| 21 | AI security/prompt injection | Security/AI Owner | Release 2 | untrusted-content and execution-time auth tests pass |
| 22 | Collaboration/external-write conflicts | Platform/CAD Owner | Release 5 | optimistic concurrency + idempotency + permission recheck |
| 23 | Onshape identity | CAD Owner | Release 5 | version/config/semantic identity; topology refs not eternal |
| 24 | Simulation coordinate/timing contract | Simulation Owner | Release 3 | initial guarantee = pinned-runtime replay; Simulation Tolerance Profile v1 approved before R3 implementation; cross-device determinism not claimed until proven |
| 25 | A/B comparison semantics | Simulation/Strategy Owner | Release 3 | same-input/objective/driver labeled separately |
| 26 | Simulation confidence | Simulation/Test Owner | Release 4 | validated ranges + measured errors + out-of-range policy |
| 27 | User journeys/admin controls | Product Owner | Release 1 | role journeys + RTL/mobile/a11y/admin configuration acceptance |
| 28 | Notification lifecycle | Product/Platform Owner | Release 1 | seen/ack/resolved/snooze/reopen semantics unified |
| 29 | School access/offline | Platform Owner | Release 1 core + Release 3 3D | R1: core reviews/evidence/readiness safe on school/mobile networks with explicit sync states; R3: 3D/CAD/asset-specific acceptance + cache quota/eviction |
| 30 | Operational ownership/recovery | Platform Owner | Baseline 0 + before each dependent release | named accountable people assigned; retention/export and approved/tested RPO/RTO before R1; domain thresholds finalized before their release |
| 31 | Decision provenance | Systems Engineering Owner | Release 1 | decision rationale dependencies queryable |
| 32 | Derived artifact lineage | Platform/Systems Owner | Release 1 | upstream change drives selective downstream validity |

# 103 | Revised Release 1 — Engineering Control Loop

Requirement → Interface Contract + Existing Project Task → Exact Design / Software / Evidence Revision → Evidence Package → Multi-discipline Review Decision → Prototype / Structured Physical Test → Requirement Verification → Configuration Readiness → Change & Validity Evaluation → Visible Home/Work status

| Release 1 KPI | Target/measurement |
| --- | --- |
| Release-critical requirements eligible for release | 100% have current passing evidence OR an explicitly authorized, applicable, unexpired waiver; waived items shown separately and never counted as passed |
| Approvals bound to immutable evidence identity | 100% |
| Generic 'approved' engineering decisions | 0; explicit taxonomy only |
| Duplicate task/review/inventory systems created | 0 |
| Stale approval detection for covered change scenarios | 100% test fixtures |
| Physical test records with units/config context | 100% for release-critical tests |
| Review package preparation time | baseline measured, then tracked for reduction |
| Confusing dead-end user journeys | 0 in acceptance scripts |
| Overall requirement evidence coverage (progress metric only) | ≥95% recommended target for programme health; never overrides the 100% release-critical gate |

Release 1 deliberately delivers value before full AI, historical corpus, Digital Twin or generative CAD.

Release 1 implementation cannot begin until Baseline 0 approves the detailed approval transition matrix, evidence-package contract, task/gate interaction, core offline/sync behavior, named accountable owners and tested RPO/RTO policy.

The ≥95% figure is a progress metric only. Release authorization is blocked by any release-critical requirement lacking current passing evidence or an applicable authorized waiver.

# 104 | V5.2 Final Corrections & Baseline 0 Commitments

Document precedence: V5.2 supersedes V1–V5.1. Revised release definitions override conflicting earlier roadmaps/checklists.

Release-critical gate: 100% current passing evidence or explicit applicable waiver; waivers remain visible and separate.

Release 1 approval semantics are implementation-ready only after the transition matrix and existing-task interaction are accepted in Baseline 0.

Release 1 includes core school/mobile/offline/sync acceptance; Release 3 adds 3D/CAD/asset-specific network and cache requirements.

Simulation starts with pinned-runtime replay as the supported guarantee; cross-device determinism is not assumed.

Baseline 0 assigns named accountable people and finalizes policies by deadline: RPO/RTO and retention/export before Release 1; knowledge/simulation/calibration/manufacturing thresholds before their dependent releases.

# 105 | Updated End-to-End Architecture

OFFICIAL RULE AUTHORITY + KNOWLEDGE ↓ REQUIREMENTS + INTERFACES ↓ DESIGN CONFIGURATION / CAD / SOFTWARE ↓ EVIDENCE PACKAGES ↓ EXPLICIT REVIEW DECISIONS ↓ CHANGE & VALIDITY ENGINE ↙ ↓ ↘ SIMULATION PHYSICAL TEST MANUFACTURING ↘ ↓ ↙ AS-BUILT CONFIGURATION ↓ AS-INSTALLED ROBOT(S) ↓ COMPETITION / TELEMETRY / ISSUES ↓ DECISION + ARTIFACT LINEAGE ↓ LEARNING ↺ Cross-cutting: Permissions/RLS • Audit • Notifications • Cost • Offline/Sync Rollback/Recovery • Provenance • Operational Ownership

Development decision Start Baseline 0 and Release 1. Run Knowledge/DT/Onshape feasibility spikes in parallel. Do not begin the full autonomous programme until configuration identity, immutable evidence, approval semantics, change propagation and recovery behavior are proven.